# Attachment 5.4-1

Page 1 of 1

| Bur eau of Engineer ing – Metr o Division |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pr oj ect Name |  |  |  |  |  |  |  |  |  |  |
| Pr oj ect Change Or der Log |  |  |  |  |  |  |  |  |  |  |
| Change Order No. | Issued to GC | Singed by GC | Singed by BOE | CO amount | Cumulative CO amount | Previous contract amount | Adjusted contract amount | Time Extension (TE) [cal.day] | Total TE granted | Comments |
| 1 | 05-Oct-96 | 08-Oct-96 | 13-Oct-96 | $25,000.00 | $25,000.00 | $5,000,000.00 | $5,025,000.00 | 0 | 0 |  |
| 2 | 10-Nov-96 | 13-Nov-96 | 18-Nov-96 | $15,000.00 | $40,000.00 | $5,025,000.00 | $5,040,000.00 | 0 | 0 |  |
| 3 | 25-Nov-96 | 28-Nov-96 | 03-Dec-96 | $7,000.00 | $47,600.00 | $5,040,000.00 | $5,047,600.00 | 0 | 0 |  |
| 4 | 05-Dec-96 | 08-Dec-96 | 13-Dec-96 | $8,500.00 | $56,100.00 | $5,047,600.00 | $5,056,100.00 | 1 | 1 |  |
| 5 | 15-Dec-96 | 18-Dec-96 | 23-Dec-96 | $12,550.00 | $68,650.00 | $5,056,100.00 | $5,068,650.00 | 2 | 3 |  |
| 6 | 25-Jan-97 | 28-Jan-97 | 02-Feb-97 | $2,532.00 | $71,182.00 | $5,068,650.00 | $5,071,182.00 | 3 | 6 |  |
| 7 | 15-Feb-97 | 18-Feb-97 | 23-Feb-97 | $2200.00 | $73,382.00 | $5,071,182.00 | $5,073,382.00 | 0 | 6 |  |
| 8 | 25-Frb-97 | 28-Feb-97 | 05-Mar-97 | $4,500.00 | $77,882.00 | $5,073,182.00 | $5,077,882.00 | 1 | 7 |  |
| 9 | 20-Masr-97 | 23-Mar-97 | 28-Mar-97 | $12,350.00 | $90,232.00 | $5,077,882.00 | $5,090,232.00 | 5 | 12 |  |

| Bur eau of Engineer ing – Metr o Division |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pr oj ect Name |  |  |  |  |  |  |  |
| Pr oj ect Request f or Inf or mation Log |  |  |  |  |  |  |  |
| RFI No. | Date to BOE | Date returned to GC | Description | Cost/time implication | CO reference | Action Required | Comments |
| 1 | 05-Oct-96 | 08-Oct-96 |  | N | N/A |  |  |
| 2 | 10-Nov-96 | 13-Nov-96 |  | N | N/A |  |  |
| 3 | 25-Nov-96 | 28-Nov-96 |  | N | N/A |  |  |
| 4 | 05-Dec-96 | 08-Dec-96 |  | Y | 1 |  |  |
| 5 | 15-Dec-96 |  |  | N | N/A | BOE to contact Utility Co. |  |
| 6 | 25-Jan-97 | 28-Jan-97 |  | Y | 4 |  |  |
| 7 | 15-Feb-97 | 18-Feb-97 |  | N | N/A | Contractor to provide additional information |  |
| 8 | 25-Feb-97 | 28-Feb-97 |  | N | N/A |  |  |

| Bur eau of Engineer ing – Metr o Division |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pr oj ect Name |  |  |  |  |  |  |  |  |  |
| Contr actor Change Or der Request Log |  |  |  |  |  |  |  |  |  |
| COR No. | Date to BOE | Description | GC cost proposal | GC cost proposal | GC time extension req. | Agreed cost | Agreed time ext. | Amount in dispute | Comments |
| Cumulative totals |  |  |  | $52,199.00 | 2 | $19583.28 | 1 | $25,000.00 |  |
| 1 | 05-Oct-96 |  |  | $12,000.00 | 0 | 8640 | 0 | $0.00 |  |
| 2 | 10-Nov-96 |  |  | $1,000.00 | 0 | 720 | 0 | $0.00 |  |
| 3 | 25-Nov-96 |  |  | $25,000.00 | 0 | X | X | $25,000.00 |  |
| 4 | 05-Dec-96 |  |  | $25.00 | 0 | 18 | 0 | $0.00 |  |
| 5 | 15-Dec-96 |  |  | $385.00 | 0 | 277.2 | 0 | $0.00 |  |
| 6 | 25-Jan-97 |  |  | $1125.00 | 0 | 810 | 0 | $0.00 |  |
| 7 | 15-Feb-97 |  |  | $521.00 | 0 | 375.12 | 0 | $0.00 |  |

| Bur eau of Engineer ing – Metr o Division |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pr oj ect Name |  |  |  |  |  |  |  |  |
| Community Compl aint Log |  |  |  |  |  |  |  |  |
| CC No. | Date rec’d by BOE | Type of Communication | Description of complaint | Action Required | Action assigned to | Action taken | Date of Action | Comments |
| 1 | 05-Oct-96 | Letter |  |  |  |  |  |  |
| 2 | 10-Nov-96 | Personal visit |  |  |  |  |  |  |
| 3 | 25-Nov-96 | Telephone |  |  |  |  |  |  |
| 4 | 05-Dec-96 | Telephone |  |  |  |  |  |  |
| 5 | 15-Dec-96 | Personal visit |  |  |  |  |  |  |
| 6 | 25-Jan-97 | Telephone |  |  |  |  |  |  |
| 7 | 15-Feb-97 | Telephone |  |  |  |  |  |  |

Pr oj ect Communication Log Templ ates – Change Or der s, RFI, Cl aims, Community Compl aints, Etc.