Attachment 16.6-2 Page 1 of 2

MEETING AGENDA 
WEEKLY CONSTRUCTION MEETING NOTES

Project: ____________________________________________________________ Date: ___________________________________  Time: ____________________ Weekly Meeting No.: _________________________________________________ Attendees: _________________________________________________________

  - 1. Review and Approve Last Week’s Minutes

  - Any discussion of the minutes of the last weekly meeting shall occur at this point. The Contractor may propose corrections or additions to items of concern to him. If his proposals are not in accordance with the PE’s recollection of the meeting proceedings, this should be stated by the PE, who will review the tape of the meeting to determine exactly what transpired at the previous meeting.

  - 2. Contract Progress

  - a. 	The PE shall state the number of days expired and the total contract days. He shall state any approved time extensions, the percent of contract time expired, and the date on which the current contract time expires.

  - b. The Contractor shall review the work completed in the past week, work in progress, and work scheduled for the following week, including schedule activity number and description.

- Job Memorandums and Non-compliance

  - 4. Record Drawings

  - The Lead Inspector or PE shall report on the status of the Contractor’s Record Drawings. If they are not up to date, the Contractor shall be requested to update the record drawings by the next weekly meeting.

- Change Orders

a. 	The PE shall state how many preliminary, emergency, or final change orders have been issued in the past week.

1

Attachment 16.6-2 Page 2 of 2

b. The Contractor shall be requested to present a status report on outstanding change orders.

6. 	Submittals

- a. 	The PE shall identify the number of shop drawings received and returned in the past week.

- b. The Contractor shall present a report listing all shop drawings that will be submitted during the following week.

7. 	Requests for Information and Plan Clarifications

- a. 	The PE shall identify the number of Requests for Information (RFIs) received and the number of RFIs or Plan Clarifications (PCs) returned during the past week.

- b. The Contractor shall present a report on RFIs to be submitted next week.

  - 8. 	Housekeeping and Safety

  - The Lead Inspector shall note any areas where the Contractor is not observing proper safety procedures. Areas that need to be cleaned up by the Contractor shall be noted as well.

  - 9. 	General Discussion

  - The PE and the Contractor may pose questions, and general items not previously discussed shall be discussed at this time.  Specific construction questions shall also be discussed at this time.

  - 10. 	Old Business

  - A list of all questions posed in previous meetings and not yet resolved shall be kept in the meeting notes as “old business”.  Each item shall be assigned a sequential number and title, and continue to appear in the meeting minutes until it is resolved.

- New Business Each item shall be assigned a sequential number and title.

2