CONSTRUCTION CONTRACT CLOSEOUT PROCEDURE

PARTIAL COMPLETION CHECKLIST

Project Title:

CONTRACT No.:

CIP No.:

W.O. No.:

Project Manager:

Construction Manager:

Lead Inspector:

PARTIAL COMPLETION CHECKLIST

Project Title:	W.O. #

| ACRONYMS |  |  |  |  |
| --- | --- | --- | --- | --- |
| CM Check | Activity | Date Performed | Comments |  |
| D | Partial Completion needed (by client or specified) |  |  |  |
| D | Issue Change Order (if PC not specified) Include: - Identify work to be accepted - Revise sequence of construction / Revise schedule (if necessary) - Reduce LDs (if necessary) |  |  |  |
| D | Notify Contr. |  |  |  |
| D | Verify that: - “Notice to Final” is issued (by LI) - PI & FI for Partial Final are notified (by LI) - Partial final is scheduled and FI has notified LI |  |  |  |
| D | Verify that FI has performed inspections and distributed correction list to: CM, LI, PM, Contr. |  |  |  |
| D | Coordinate with Contr & Prepare NOI or PCR . Establish target date . Determine critical items . Annotate Correction List |  |  |  |
| D | Obtain 1st set of signature from: . PI . DE . Contr. |  |  |  |
| D | Receive signed PCR and distribute to: LI, PM & Contr. |  |  |  |
| D | Verify that Contr. has completed critical Correction List items |  |  |  |
| D | Re-inspect work (by CM/LI/PM) |  |  |  |
| D | Prepare SPC, obtain signatures from DE & IPW & distribute to LI, PM, Contr. & File |  |  |  |

BCA BOE BPW CM CR CONTR DE                                                                                               FI GS IPW

LI LD NOI OCC OOA PC PCR PI PM SM SC SPC

DESCRIPTION

BUREAU OF CONTRACT ADMINISTRATION BUREAU OF ENGINEERING

BOARD OF PUBLIC WORKS CONSTRUCTION MANAGER COMPLETION RECOMMENDATION CONTRACTOR

DIVISION ENGINEER          FINAL INSPECTOR GENERAL SERVICES (BCA) INSPECTOR OF PUBLIC WORKS              LEAD INSPECTOR   LIQUIDATED DAMAGES  NOTICE OF INTENT

OFFICE OF CONTRACT COMPLIANCE OFFICE OFFICE OF ACCOUNTING                    PARTIAL COMPLETION PARTIAL COMPLETION RECOMMENDATION PRINCIPAL INSPECTOR PROJECT                       MANAGER

BUREAU OF SANITATION MANAGER STATEMENT OF COMPLETION STATEMENT OF PARTIAL COMPLETION