CONSTRUCTION CONTRACT CLOSEOUT PROCEDURE

STATEMENT OF COMPLETION CHECKLIST

Project Title:

CONTRACT No.:

CIP No.:

W.O. No.:

Project Manager:

Construction Manager:

Lead Inspector:

STATEMENT OF COMPLETION CHECKLIST

Project Title:	W.O. #

|  | CM Check | Activity | Date Performed | Comments |  |
| --- | --- | --- | --- | --- | --- |
|  | D | Obtain DE signature and Distribute SC to: - LI - PM - CONTR - FILE |  |  |  |
|  | D |  |  |  |  |

| ACRONYMS DESCRIPTION |  |  |  |  |
| --- | --- | --- | --- | --- |
| CM Check | Activity | Date Performed | Comments |  |
| D | Verify that Contractor has requested for “FINAL INSPECTION” |  |  |  |
| D | Verify that - “Notice to Final” has been prepared. - PI & FI have been notified for Final Inspection - Final Inspection is scheduled and FI has notified LI |  |  |  |
| D | Verify inspection was performed & Correction List is distributed to: - CM - LI - PM - CONTR |  |  |  |
| D | Coordinate with the Contr. & - Establish target date - Determine critical items - Annotate Correction List |  |  |  |
| D | Verify critical items are completed |  |  |  |
| D | Verify Re-inspection of the work is completed by: LI , PM |  |  |  |
| D | Re-inspect and approve work with LI & PM |  |  |  |
| D | Verify that FI has prepared & signed SC & is forwarded to CM |  |  |  |

BCA BOE BPW CM CR CONTR DE                                                                                               FI GS IPW

LI LD NOI OCC OOA PC PCR PI PM SM SC SPC

BUREAU OF CONTRACT ADMINISTRATION BUREAU OF ENGINEERING

BOARD OF PUBLIC WORKS CONSTRUCTION MANAGER COMPLETION RECOMMENDATION CONTRACTOR

DIVISION ENGINEER          FINAL INSPECTOR GENERAL SERVICES (BCA) INSPECTOR OF PUBLIC WORKS              LEAD INSPECTOR   LIQUIDATED DAMAGE     NOTICE OF INTENT

OFFICE OF CONTRACT COMPLIANCE OFFICE OF ACCOUNTING      PARTIAL COMPLETION

PARTIAL COMPLETION RECOMMENDATION PRINCIPAL INSPECTOR PROJECT MANAGER

BUREAU OF SANITATION MANAGER STATEMENT OF COMPLETION STATEMENT OF PARTIAL COMPLETION